# Freedom Road Ministries — Operations Package

Paying client engagement · prophetic ministry supporting Jewish Aliyah · 6-page site ~80% ship-ready. Built 2026-04-29.

## What’s in this folder

| # | File | What it is |
| --- | --- | --- |
| 00 | README.md | This index |
| 01 | 01_strategy.md | Client identity · ministry mission · audience · positioning |
| 02 | 02_action_plan.md | What ships when · ship-ready in <2 weeks |
| 03 | 03_sop_library.md | Per-client engagement playbooks · content updates · deploys |
| 04 | 04_system_architecture.md | Vanilla HTML/CSS/JS · IONOS-capable hosting · brand colors locked |
| 05 | 05_gap_analysis.md | Remaining ~20% to ship · client decisions still pending |
| 06 | 06_quick_start.md | Next 60-min sitting |

## The client in one paragraph

Freedom Road Ministries (FRM) is a prophetic ministry founded by Clark Ashley supporting Jewish Aliyah — the prophesied return of the Jewish people to the Land of Israel. Anchored in Isaiah 49:22 and Psalm 122:6. Sandi serves as designer · web builder · content polish. Voice ownership: the client (Clark) owns the voice. Sandi owns design execution. Project-based pricing · not retainer.

## Brand identity (locked · client-owned)

| Element | Value |
| --- | --- |
| Israeli Blue | #0038B8 |
| Forest Green | #2D6A4F |
| Rust Brown | #8B5E3C |
| Red emphasis | #B22222 |
| Deep Blue | #203A56 |
| Cream | #F6F1E6 |
| Serif | EB Garamond |
| Sans | Source Sans 3 |

Israeli flag colors intentional. Replacement-theology phrasing is BANNED.

## Site structure (6 pages)

- index.html · home + featured scriptures + welcome

- mission.html · mission statement (Isaiah 49:22 anchor)

- story.html · Clark’s testimony (47-year journey)

- music.html · Hebrew worship + Shabbat blessings

- jerusalem.html · vision · Eastern Gate · 8 reasons · prophecy

- resources.html · 64 Aliyah Scriptures · 8 Things study · Esther Fast · Tallit · external links

## Cross-references

- Engine: _skills/freedom-road-deploy/SKILL.md

- Knowledge: _knowledge/FREEDOM_ROAD_CLIENT_BRIEF.md

- Voice rules (CLIENT): scripture-first · reverent toward Israel/Jerusalem/Jewish people · NO replacement-theology