# Freedom Road Ministries — Quick Start

If she has 60 minutes today, here’s the next move.

## Decision tree

flowchart TD
    A[Has Clark verified Zech 12:6-10?] --> B{Yes / No}
    B -->|No| C[STEP 1: Email Clark · 5 min]
    B -->|Yes| D{Hosting decided?}
    D -->|No| E[STEP 1: Schedule hosting call · 30 min]
    D -->|Yes| F{DNS configured?}
    F -->|No| G[STEP 1: Configure DNS · 10 min]
    F -->|Yes| H{Deployed?}
    H -->|No| I[STEP 1: Production deploy · 60 min]
    H -->|Yes| J{Cross-browser QA done?}
    J -->|No| K[STEP 1: Run cross-browser pass · 60 min]
    J -->|Yes| L[STEP 1: Clark sign-off walkthrough]

    style A fill:#0038B8,color:#fff
    style L fill:#3D7A4E,stroke:#1F4D4A,color:#fff

## The 5-step quick start

### Step 1 — 5 min — Pick the next critical-path item from 05_gap_analysis.md

Lowest-effort open item. Don’t optimize.

### Step 2 — 30-45 min — Execute

Examples: - Email Clark on Zech verification: 5 min compose · send · log in client-log.md - Hosting call: 30 min discussion · decision logged · DNS plan agreed - Cross-browser QA: open each browser · click every page · note any breakage - First deploy: cPanel upload OR Vercel CLI · verify URL responds

### Step 3 — 5 min — Update gap analysis

Mark the gap closed or note partial progress · status · last_audited.

### Step 4 — 5 min — Update client-log.md

Per 03_sop_library.md SOP-01, log decisions and changes.

### Step 5 — 5 min — Pick tomorrow’s

Look at gap analysis · pick the next critical item.

## If she has only 5 minutes

Update _knowledge/PROJECT_STATUS_MASTER.md Tier 2 entry T2-E “Freedom Road Ministries Site” with current state.

## Voice rules — FRM CLIENT zone (different from Sandi personal!)

This is Clark’s voice, not Sandi’s. Sandi’s voice rules don’t apply here.

- ✅ Scripture-first framing (FRM is prophetic ministry)

- ✅ Reverent toward Israel · Jerusalem · Jewish people

- ✅ Use Yeshua · Adonai · Elohim · Shalom · Aliyah · Tallit · Shofar

- ✅ Clark’s first-person testimony register

- ❌ Replacement-theology phrasing (CRITICAL · always reject)

- ❌ Casual American devotional language (Sandi’s filter doesn’t apply · but client should approve any tonal drift)

When in doubt about voice, defer to Clark.

## Cross-references

- [[01_strategy]] · [[02_action_plan]] · [[05_gap_analysis]]

- [[../../../../sandi-system-engine/_skills/freedom-road-deploy/SKILL.md]]

- [[../../../../sandi-system-engine/_knowledge/FREEDOM_ROAD_CLIENT_BRIEF]]